## Slide 1: (K&M)2 Inc.
Ping Pong Ball and Golf Ball Moving System
Musse Abdullahi,
Kyle Derby MacInnis,
Maria Shmerko,
Kurt Stuart

## Slide 2: Original Design

## Slide 3: Estimated Cost
Based on our original design our estimated cost was around:
$5.00 - $10.00
This mainly was due to the fact that we had most of the materials already accessible.

## Slide 4: Risks
Risks
Material Failure
Structure Failure
Too Much momentum
Ball might bounce
Golf Ball falls through
Damage caused by transportation
Stress Testing
Stress Testing
Practise run-throughs
Gel-Pack in Cup
Practise Run-throughs
Fine tuning
Solutions

## Slide 5: Final Design

## Slide 6: Final Design

## Slide 7: Final Design

## Slide 8: Notable Changes
Lift Support System
  We chose to use a cardboard base in order to better carry the cup
Pulley Device
  We chose to use two wheels in order to maximize efficiency
Separating Ramp
  Used a wooden ramp with a hole cut through it.
Tracking
  Used cardboard tubes

## Slide 9: Actual Cost
Our actual cost after all the materials and requirements had been purchase was:
$15.00-$20.00
This was due to having to purchase some additional tools, and materials which weren’t accessible to us.
  Drill bits / Tape / New tubes / Fishing Line

## Slide 10: Problems Faced
Custom Materials
  We had to abstractly think about how to use the materials we already had when we were designing it.
Structural Integrity
  We had to make sure that our design could handle the stresses and the size.
Cost
  We tried to make sure we used materials we had access to in order to maintain low costs.

## Slide 11: Risk Mitigation
Weekly meetings
  This allowed us to keep track of our progress
Stress Testing
  We made sure to test for any problems during runtime
Strong materials
  Made sure that our design and materials were well built
Log Keeping
  Allowed us to keep a record of our meetings and individual work
Budget Management
  Made sure we did not go over budget.

## Slide 12: Post-Completion Reflection
After completion of the project we feel that we would like to change certain things:
  Finding more recyclable materials
  Have more weekly meetings
  Find better ways to set schedules/Meetings
  Start construction sooner
We felt that our design phase went very well and our idea to keep a ledger was a smart decision. These helped make the project run much more smoothly.

## Slide 13: Group Structure
Kyle – Presentation Manager/ 3D Modeller / Material Gathering/ Construction Aid/ Design Consultant
Kurt – Team Coordinator/ Material Gathering/ Construction Leader / Design Consultant
Maria – Technical Sketch Artist/ Material Gathering/ Team Scribe/ Design Consultant
Musse – Conflict Evaluator / Design Consultant

## Slide 14: Team Effectiveness
For the most part our team was very effective. We worked well together and each had ideas to pool.
We did have some scheduling conflicts but were able to work around it, and the members who were able to make it collaborated in order to complete the necessary tasks.
We completed our project on time due to our cooperation.

## Slide 15: Estimated Timeline
Originally our time line was set out to be very general.
We did not wish to impose micromanagement on the group in order to foster a calm environment.
All of our deadlines were set for the weekend of October 22, 23, and 24.
This gave us time in order to work around each of our schedules.

## Slide 16: Timeline Adherence
For the most part we kept to our time line. There were only a few things we weren’t on time with:
  3D Model
  Technical Sketches
  Presentation
We were on time for:
  Material Gathering
  Design discussions
  Machine Construction
  Stress Testing

## Slide 17: Group Challenges
Communication Loss between members
  Schedules were sometimes forgotten
Finding times within our schedules that worked for each member.
  Certain meetings didn’t have all the members
Discovering and using each member’s strengths.
  Distributing tasks based on strengths of the members

## Slide 18: Conclusion
In our project we were able to complete our purpose. We designed and built a machine which was able to lift up a cup, and separate a golf ball from a ping pong ball and place them in their respective cups.
We did not deviate from the required cost.
We were successful because we implemented good design practises and followed through with our deadlines.